## Slide 1: Compliance & Gap Analysis

## Slide 2: Compliance & Gap Analysis
Comparing implementations against instruction files
Automated issue generation from compliance gaps
Prioritizing technical debt remediation
Creating actionable remediation plans
Exercises for hands‑on practice
Notes: Introduce this module as the bridge between architectural intent and real code. Compliance analysis ensures that AI-assisted and human-written code stays aligned with the rules defined in instruction files. This is how teams maintain evergreen quality in brownfield systems.

## Slide 3: Comparing Implementations Against Instruction Files
What to compare
Coding standards
Architectural boundaries
Allowed/disallowed patterns
Domain rules
Documentation and provenance requirements
Why it matters
Prevents drift
Ensures consistency
Enables safe modernization
Notes: Instruction files define the “north star” for your codebase. Compliance checks ensure that every change — AI-generated or human — aligns with those rules. This is essential for maintaining predictability in brownfield systems.

## Slide 4: Automated Issue Generation From Compliance Gaps
AI can generate:
Issue titles
Detailed descriptions
Violated rules
Suggested fixes
Acceptance criteria
Provenance metadata
Benefits
Faster backlog creation
Consistent issue structure
Reduced manual review effort
Notes: Automation accelerates the compliance workflow. Instead of manually writing issues, AI can draft them instantly, leaving humans to validate and prioritize.

## Slide 5: Prioritizing Technical Debt Remediation
Prioritization factors
Risk to stability
Frequency of use
Security implications
Architectural importance
Effort vs. impact
Approaches
Impact/effort matrix
Risk scoring
Dependency analysis
Notes: Not all technical debt is equal. Prioritization ensures that teams focus on the highest‑value remediation work first, rather than chasing low‑impact issues.

## Slide 6: Creating Actionable Remediation Plans
A strong remediation plan includes:
Clear problem definition
Root cause analysis
Proposed solution
Step‑by‑step implementation plan
Rollback strategy
Test updates
Provenance metadata
Notes: Remediation plans turn issues into action. They provide clarity, reduce risk, and ensure that modernization work is incremental and reversible.

## Slide 7: Exercise: Generate Issues to Make the Codebase Evergreen
Duration
15 minutes
Objectives
Identify compliance gaps
Convert gaps into actionable issues
Apply consistent structure and provenance
Prioritize issues based on risk and impact
Activities
Select a brownfield module or file.
Compare it against the project’s instruction file.
Ask AI to identify compliance gaps.
Convert each gap into a GitHub issue with:
  Title
  Description
  Violated rule
  Suggested remediation
  Acceptance criteria
  Provenance metadata
Prioritize the issues.
Success Criteria
Issues are clear, actionable, and aligned with instruction files
Provenance metadata is included
Prioritization reflects real risk and effort
Backlog is ready for team review
Notes: Encourage participants to treat this as a real backlog‑building session. The goal is clarity and actionability, not volume.

## Slide 8: Exercise: Create an Implementation Plan to Gracefully Make the Codebase Evergreen
Duration
20 minutes
Objectives
Translate issues into a structured remediation plan
Ensure changes are incremental and reversible
Align modernization with evergreen principles
Incorporate testing and rollback strategies
Activities
Select 2–3 issues from the previous exercise.
For each issue, create a remediation plan including:
  Problem definition
  Root cause
  Proposed solution
  Step‑by‑step implementation
  Rollback plan
  Required test updates
  Documentation updates
  Provenance metadata
Review plans with a partner.
Success Criteria
Plans are incremental, safe, and reversible
Include clear steps and rollback strategies
Align with evergreen development principles
Include test and documentation updates
Provenance metadata is present
Notes: This exercise helps participants move from analysis to execution. The goal is to build modernization plans that are safe, thoughtful, and aligned with evergreen principles.